**Sprint 2 Planning:**

What we want to get done this sprint and how long will they take:

1 - Login (2 hours): James

* 2 - User Class (2 hours): Dax

3 - Order (2 hours): Adam

* 4 - Item Class (2 hours): Mitch

Save for after Stand up meeting 1:

Queue: Will assign in Stand Up Meeting 1

* Depends on Order

Inventory: Will assign in Stand Up Meeting 1

* Depends on Order

**Stand up Meeting:**

1. Login: James is working on that and a signup page. He’s got it conceptually down just needs to finish implementing it.
2. User: Dax is going to work with James in figuring out the Django login stuff to implement it.
3. Order: Mitch has this and the Item class conceptually down and just needs to put it into code. Order will contain User.
4. Item: Same as above.
5. Queue: Will Print off orders ordered by their Pub Dates. With a button to checkout and take money from account.
6. Inventory: Maybe have inventory items that contain foodItem and their item count.

Emotional Status: Dying inside is the general consensus.